Our comments in bold green

4) Videos are not always being saved at the amount of time the video was taken, eg: a 6 second video shows as 9 seconds in the photo album, a 3 second video is showing as 5 seconds in the photo album. You said this was fixed before, but its still happening now.

*** (our previous reply) Have you done any work on this since last week? This needs to get done now.

**** Yes, We also noticed this. It happens after we remove black frame issue. What we are doing to remove black frame is that, we were adding last frame twice at the end of every segment video. So the overall sizes were increasing. The solution will be provided when audio functionality will start. As we need to record audio separately for applying audio effect.

Ok, please make sure these issues are fixed for the current build.

**** Fixed. For video but sound is out from video. Sound will be added later.

*** The audio effects are part 2 of the app, and not all users will choose to change the audio effects so we need normal audio to work correctly without causing extra seconds & without causing black frames now, not later.

**** Yes We know and we will do it in next upcoming builds.

Our reply:  Please send the new build with this thoroughly tested & fixed.

6) Existing visual effect revisions:

a) Dot effect:
i) the slider is not going in the correct directions. At 100% it should be small dots & at 0% larger dots, right now you have it in reverse.
ii) please start the 50% (default area) using smaller dots

iii) please make the 100% side (small dots) to use even smaller dots than the ones you use now for the smallest dots.

b) Red effect: It doesn't appear that anything was updated, if you made some changes can you please let me know what they are and make sure you applied them to the build. This is what I wanted changed:

"if you take a look at the photos for iMajicam at 50% and 35% you will notice that the colors showing are Red, Light Gray & a Gray/Black and in ours it is missing that additional shade, it only shows Red and Light Gray." - the dark gray/black shade is missing.

*** (our previous reply) Have you done any work on this since last week? This needs to get done now.

c) Neon effect: This affect appears to have gotten worse in some ways, it's not as yellow, but at 50% its way, way too dark. If you look at what iMajicam does it appears to me what it needs starting at the 50% position is to be: 
i) significantly brighter 
ii) more saturation

iii) as it goes towards 100% it gets more and more brightness.

d) Old Film effect: The iMajicam photo shows a higher brightness level and a "faded type of look". Ours is just a yellow hue with the brightness & faded effect missing.  This should be easy to fix if you increase the brightness and apply a fade effect.

*** Regarding the above effects:

(i) "Dot" effect you said you made the dots smaller, but if you look at iMajicam's their 50% is equal to our "150%" and their 100% is much, much smaller dots than ours. Can you not fix this easily?

(ii) Regarding the Red, Neon & Old Film effects they are all exactly the same as before, not fixed. We aren't pleased that these effects are not up to iMajicam's standards & since we've went over the changes we want at least 5 times we propose instead of wasting more time, that you leave the effects as they are & at some point we will hire the other developer to fix these effects. In their stead please provide us with the rest of the instagram type effects you've built but haven't added in: Hudson, Xpro, Seria, Lo-Fi, Sutro, Kelvin. You mentioned that you have an existing library so this should be easy.

**** Ok. We will remove our Dot, Red, Neon, Old film effect, We will replace them by Hudson, Seria, Kelvin, Sutro and Xpro. (We worked hard on Dot, Red, Neon effects and it achieve 80-90% but you want 100% its not possible so we will follow your instruction)

Our reply: As we said before do not remove any effects. We  know you worked hard on the effects, though they aren't exactly like iMajicam's. We only asked you to add the additional instagram like effects (Hudson, Xpro, Seria, Lo-Fi, Sutro, Kelvin) because you had mentioned previously that you already have a library that does this and we assume it would take you little time and effort to add them in.

7) On the photo preview screen you should be able to change the visual effect but its not working, it just shows the eye icon.

*** (our previous reply) Have you done any work on this since last week? This needs to get done now.

**** We are still working on it. We will implement this when all filter will be completed because same filter will be applied here.

Ok, please make sure this issue is fixed for the current build.

**** Fixed. Please see latest build (Only Sketch filter is not working on this screen but we will resolve this issue later.)

***

a) Please fix the Sketch effect now

b) The Outline & Neon effects do not look the same as on live camera mode.

**** Ok we will fix above all issue in next build.

Our reply: All effects that use an effects slider either are

a) not showing up correctly (eg: Sketch, Outline, & others) as they look different from the live mode to the preview mode.

b) not allowing you to use the effects slider for any effects that have sliders.

Please send the new build with all these issues thoroughly tested & fixed.

d) Whatever effect (or None) that you chose previous to getting to the Preview screen is where the effect menu should be located at: eg: If you chose "Grayscale" on the live screen, then on the Preview screen the effect menu should be located in the same place with "Grayscale" as the default effect.

**** Fixed.

Our reply: The preview effect menu at the bottom that has all the effects are not showing you in the same position as you where on the live mode. So if you chose Neon in the live mode then on the preview mode the effects menu at the bottom should show you in the same position as you were in live mode with the Neon effect chosen - right now it puts you back to the default effects menu with "None" as the first effect.

11) Crash issue. If the app is open & an effect is chosen (eg: Sketch) and then you leave the phone alone for a few minutes until the phone goes dark (eg screensaver) then when you click the Home button the app opens and crashes instantly.

**** We will fix crashing issue in next build.

Our reply:  Please send the new build with this thoroughly tested & fixed.

12) Visual layout issues - please check on iphone 4S (ignore issues in gray for now)

a) the promo box is a bit too long - see diagram 0

b) the messages in the video/promo tutorials transition oddly (they appear stretched)

c) delete option should say "Yes, I'm sure" and "Oops! No", right now the "I" is lower case'd and the "Oops" has a space between it and the "!".

d) the camera switch should be more vertically aligned with the checkmark, right now it is too close to the video progress bar.

e) the visual effect eye option should be centered above the "None" effect, right now it is too close to the left. The video camera should be moved a fraction to the left as well.

f) the last effect when clicked should show the next/previous effect so the user can see there are more effects.

g) when a visual/audio effect is chosen it should show rays around the eye/ear icon (except when on "None" option).

h) When on the Promo, the default on the preview screen should be "Gif" instead of video (unlike regular video mode).

i) Visual effect thumbnails:

1) "None" should use the same photo of the building we sent with no effects, and the

"None" word should be at the bottom like all the others are.

2) The other effects should show the photo of the building with their actual specific

effect, eg: Hue, Grayscale, Negative etc

3) The effects should not have a letter on top of them eg: A,B,C, D (except for the

extra ones you added that are not instagram effects.

4) All effect thumbnails should be actual thumbnails of the building photos we sent,

not full sized photos (full size photos would use extra kb to download the app).

5) The effect thumbnails are supposed to be highlighted in blue (instead of white)

when selected (not a star).

6) We need to change the name and the order of the effects

j) The loading image needs to be centered vertically on the preview page better.

i) Changing words on the Promo video

j) watermark is needed for saved photos & videos

**** We will fix these issue in next upcoming build

Our reply:  Please send the new build with this thoroughly tested & fixed.

k) The black square does not look correct - see video_square.jpg & photo_square.jpg:

(i) at the bottom of the square is a gray line

(ii) the black doesn't cover the flash/camera switch

(iii) the black isn't covering the effects slider (that area shouldn't allow you to

tap/hold for video/photo)

**** We will fix these issue in next upcoming build

Our reply:  Please send the new build with this thoroughly tested & fixed.